FUNCTIONAL TEST REPORT ON FACILFLOW APPLICATION

Prepared By: Samuel Durumba
Date: June 5, 2026
Application: Africa Prudential Facility Management Platform
Scope: Admin Console Functional Testing

1. Overview

This report summarizes the functional testing of the Facility Management Platform Admin Console. Testing achieved a 75% pass rate, indicating moderate system stability. However, the presence of critical defects in authentication, security, and access control poses a significant risk. The application requires further fixes and validation before it can be considered production ready.

2. Test Execution Summary

Total test cases reviewed: 104
Executed: 95
Not Run: 8

Blocked: 1

3. Test Results Breakdown

Passed: 78

Failed: 17

Pass Rate: 75%

Fail Rate: 16.3%

4. Defect Summary

A total of 17 failed test cases were identified:

Critical: 7

Major: 8

Minor: 2

Key Issues Identified:

Authentication/session management flaws (e.g., session not expiring)

Security gaps (e.g., improper error handling messages)

Access control issues (e.g., suspended users still able to log in)

5. Risk Assessment

Presence of critical and major defects (15 total) indicates high risk in production deployment.

Core modules such as authentication and user management are impacted.

6. Recommendations

Immediate fix and retesting of all Critical and Major defects

Conduct regression testing after fixes

Re-run blocked and unexecuted test cases

Perform additional security and session management validation

7. Conclusion

The application shows moderate stability (75% pass rate) but is not production-ready due to critical issues affecting security and access control. Further defect resolution and validation are required before release.